Initial Project Planning Template

| Date | 12 August 2026 |
| --- | --- |
| Project Name | AI Career Pulse: Decoding the Job Market |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project & Data Understanding | USN-1 | I can identify the key questions and objectives for analyzing the AI job market. | 2 | High | 12 Aug 2026 | 14 Aug 2026 |
| Sprint-1 | Data Collection | USN-2 | I can collect the required AI job-market dataset and understand the relevant fields. | 3 | High | 12 Aug 2026 | 14 Aug 2026 |
| Sprint-1 | Data Preparation | USN-3 | I can clean and prepare the dataset so that it can be analyzed effectively in Tableau. | 3 | High | 13 Aug 2026 | 16 Aug 2026 |
| Sprint-1 | Exploratory Analysis | USN-4 | I can explore job roles, salaries, skills, experience levels, industries, and locations in the dataset. | 3 | High | 15 Aug 2026 | 17 Aug 2026 |
| Sprint-2 | Tableau Visualization | USN-5 | I can create Tableau worksheets to visualize AI job-market trends and patterns. | 5 | High | 18 Aug 2026 | 20 Aug 2026 |
| Sprint-2 | Dashboard Development | USN-6 | I can view key AI job-market indicators such as job demand, salary, skills, experience, and location through an interactive dashboard. | 5 | High | 20 Aug 2026 | 23 Aug 2026 |
| Sprint-2 | Dashboard Interaction | USN-7 | I can filter and compare job opportunities using relevant dimensions such as role, location, experience, and skills. | 3 | Medium | 22 Aug 2026 | 24 Aug 2026 |
| Sprint-3 | Insights & Recommendations | USN-8 | I can identify important findings from the Tableau analysis and develop career-related recommendations. | 3 | High | 25 Aug 2026 | 26 Aug 2026 |
| Sprint-3 | Project Report | USN-9 | II can document the methodology, analysis, findings, recommendations, limitations, and conclusion. | 3 | High | 25 Aug 2026 | 27 Aug 2026 |
| Sprint-3 | Final Review & Submission | USN-10 | I can validate the Tableau dashboard and final report and prepare the project for submission. | 2 | High | 27 Aug 2026 | 28 Aug 2026 |